Stamus × EWI · Qatar

Proposed First 90-Day Go-to-Market Plan Overview of the three phases and their key activities

Phase 1 · Days 1–30 Phase 2 · Days 31–60 Phase 3 · Days 61–90 Day 1 Day 31 Day 61 → Day 90

Onboarding, Enablement and Market Preparation

Establish a strong foundation for the partnership and ensure the allocated EWI team is commercially and technically prepared to take Stamus to market.

1 Complete commercial, sales, and technical onboarding with Stamus.

2 Conduct dedicated sales and pre-sales enablement for the allocated EWI team.

3 Develop a clear understanding of Stamus' key differentiators, ideal customer profiles, priority use cases, and competitive positioning.

4 Define the joint value proposition and go-to-market positioning for Qatar.

5 Identify priority verticals, with an initial focus on: Government Military Critical Infrastructure Energy Oil & Gas Large Enterprises

6 Map our existing partner ecosystem and identify the most suitable System Integrators and MSSPs for initial engagement.

7 Review our existing customer pipeline and identify immediate opportunities where Stamus can be introduced.

8 Prepare the required sales, marketing, and partner enablement materials, together with an initial joint account engagement plan.

Objective for the first 90 days

Partner Activation and Opportunity Development

Shift the focus towards partner activation, customer engagement, and pipeline generation.

1 Conduct focused enablement sessions with selected strategic partners.

2 Introduce Stamus to priority System Integrators and MSSPs.

3 Conduct joint meetings with selected partners and target customers.

4 Position Stamus alongside NEOX where there is a clear complementary opportunity.

5 Identify opportunities for demonstrations, technical workshops, and Proofs of Concept (PoCs).

6 Build a qualified opportunity pipeline with clear ownership, next steps, and timelines.

7 Conduct targeted outreach to key accounts within priority sectors.

8 Establish a regular joint pipeline review process with the Stamus team.

Customer Engagement and Pipeline Conversion

Advance qualified opportunities and convert market engagement into active sales opportunities.

1 Advance qualified opportunities through customer workshops, demonstrations, and technical discussions. 2 Initiate selected PoCs where there is a validated business and technical requirement.

3 Develop joint account plans for the highest-priority opportunities.

4 Support channel partners with solution positioning, opportunity qualification, and pre-sales coordination. 5 Develop customer-specific proposals and commercial approaches in coordination with the relevant channel partner.

6 Review initial market feedback and refine the go-to market strategy where necessary.

7 Establish quarterly pipeline, marketing, and business development targets.

Establish a properly enabled commercial and pre-sales capability, activate the right channel partners, create market visibility for Stamus within our target customer base, and build a qualified pipeline of strategic opportunities.

Stamus × EWI · Proposed First 90-Day Go-to-Market Plan 1 / 4

Stamus × EWI · Qatar

Activities by track across the 90 days Same activities as page 1, grouped by area of work

Phase 1 · Days 1–30 Phase 2 · Days 31–60 Phase 3 · Days 61–90

| Stamus partnership & governance | Commercial, sales & technical onboarding Joint value proposition & Qatar positioning | Regular joint pipeline review with Stamus | Review market feedback, refine GTM strategy Set quarterly pipeline, marketing & BD targets |
| --- | --- | --- | --- |
| EWI team enablement & materials | Sales & pre-sales enablement of EWI team Differentiators, ICPs, use cases, competitive positioning Sales, marketing & partner enablement materials | — | — |
| Channel partners (SIs & MSSPs) | Map partner ecosystem, select SIs & MSSPs | Enablement sessions with strategic partners Introduce Stamus to priority SIs & MSSPs | Support partners: positioning, qualification, pre-sales Customer proposals with the relevant partner |
| Customers & pipeline | Identify priority verticals Review existing customer pipeline Initial joint account engagement plan | Joint meetings with partners & customers Targeted outreach to key accounts Qualified pipeline: owners, next steps, timelines | Advance opportunities: workshops, demos, technical discussions Joint account plans for top opportunities |
| Solution & technical validation | — | Identify demos, workshops & PoCs Position Stamus alongside NEOX | Initiate selected PoCs with validated requirements |

Stamus × EWI · Proposed First 90-Day Go-to-Market Plan 2 / 4

Section 6

Middle East & GCC Coverage Developing Stamus beyond Qatar, with emphasis on the GCC

25+ years of experience in project sales, distribution, and technical marketing. EWI and its group companies

operate across the GCC and wider Middle East, with extensive market knowledge, commercial relationships,

and channel experience across the region.

Qatar

Initial market · first 90-day plan→ GCC

Primary expansion emphasis→ Wider Middle East

EWI regional footprint

Target sectors across the region

Government Defense Oil & Gas Energy Telecommunications Financial Services Other critical sectors

Regional go-to-market approach

1

Leveraging EWI's presence and group network across the GCC.

4

Developing opportunities through our existing customer and partner networks.

2

Identifying and activating the right System Integrators, MSSPs, and cybersecurity-focused channel partners in each target market.

5

Replicating successful use cases and business opportunities across multiple GCC markets where customer requirements and market needs overlap.

3

Utilizing our regional relationships and experience across critical sectors.

6

Providing Stamus with a regional distribution partner capable of coordinating business development, channel activation, and market growth across multiple markets.

Stamus × EWI · Proposed First 90-Day Go-to-Market Plan 3 / 4

Working sheet

Next steps Kick-off date: ____ / ____ / ________

# Action Phase Owner Due date Status 1 1 2 3 Open Active Done 2 1 2 3 Open Active Done 3 1 2 3 Open Active Done 4 1 2 3 Open Active Done 5 1 2 3 Open Active Done 6 1 2 3 Open Active Done 7 1 2 3 Open Active Done 8 1 2 3 Open Active Done 9 1 2 3 Open Active Done 10 1 2 3 Open Active Done 11 1 2 3 Open Active Done 12 1 2 3 Open Active Done 13 1 2 3 Open Active Done 14 1 2 3 Open Active Done 15 1 2 3 Open Active Done

Stamus × EWI · Proposed First 90-Day Go-to-Market Plan 4 / 4